## Slide 1: VisionAID-STATS
CS-6150 Computing for Good
Piyali Banerjee, Akshil Verma,
Delkhaz Ibrahimi, Daniel Crawford

## Slide 2: Meet the Team!
Piyali Banerjee
DB Admin and Deployment Lead
Delkhaz Ibrahimi
Team Lead / Team Assitance Developer
Daniel Crawford
Data Lead
Akshil Verma
Frontend Lead

## Slide 3: Out Partner: VisionAID
Access to education for Visually Impaired learners
India Based, with team in US
501©3 non-profit
“…Enable over 20,000 underprivileged individuals …We Educate them with holistic training programs …we Empower them with counseling and guidance that increases their confidence and motivation to pursue their ambitions.“

## Slide 4: Project Goals
Develop and Deploy Vision-Aid STATS
  Platform that allows Vision-Aid staff to track courses and student enrollments.
  Proper Permissionning
    for Admins, Program Managers, and Volunteers
  Mobile Friendly
  Dashboard of metrics on class enrollment trends
Developer Documentation
  setting up local dev env, testing, and deployment of the platform.
User-facing Documentation,
  guide VisionAid staff on how to use the website to meet their needs.

## Slide 5: Timeline
Jan
  (wo 1/29) Deploy application with Vercel
Feb
  (wo 2/5)Add team webpage as the "About Us" page in application
  (wo 2/5)Enable google authentication of users
  (wo 2/12)Add Courses page for viewing course offerings and batches
  (wo 2/12) Add authorization to only allow admins to create/edit courses
  (wo 2/19) Add authorization to only allow PMs and admins to create/edit batches for courses via the New Batch form that will be incorporated in the Courses page
  (wo 2/26) Get feedback from Vision-Aid on courses page and above workflows
  (wo 2/26) Get real data from partner organization
March
  (wo 3/5) Add students' page
  (wo 3/12) Incorporate PM workflows related to students' page
  (wo 3/19) Show student information by batch/Student grade portal
  (wo 3/26) Partner touchpoint
April
  (wo 4/2) New User Registration/User Portal

## Slide 6: Architecture
App cloud-deployed with Vercel
DreamHost MySQL DB: backend DB
GCP Project to integrate Google OAuth
NextJS application – private repo on Github
PWA integration to make application mobile-friendly